FIGURINHA TRADER

Complete Product Planning

FIFA World Cup 2026 Panini Album • 980 stickers

| Version | Date | Changes |
| --- | --- | --- |
| v1.0 | 03/04/2026 | Version inicial |
| v1.1 | 04/04/2026 | AI Scan in free tier (daily limit); map switched to OpenFreeMap + MapLibre; Cover Card date updated |
| v1.2 | 04/04/2026 | Unlimited listings in free tier; differentiation by visibility in premium |
| v1.3 | 04/04/2026 | Auto match, wishlist, open pack mode, widget, ranking, family/friends, anti-fraud; strategic roadmap section |
| v1.4 | 04/04/2026 | Profile search (4 modes); detailed day-by-day schedule (17 days); XLSX tracking spreadsheet |

Version 1.4 — Abril 2026

1. Project Overview

Figurinha Trader is a mobile app for iOS and Android aimed at collectors of the 2026 FIFA World Cup Panini sticker album. The core proposition is to connect collectors to facilitate trades, digitally organize their collection, and create geolocated meetup points with a far superior experience to the official Panini app.

Market Context

- Cover Card Album (softcover): expected shipping in the 2nd half of April/2026 — may reach users before May

- Other versions (Hardcover, Gold, Silver): launching May 1st, 2026

- 980 stickers per album (Panini historical record) with 48 national teams

- Pack at R$ 7.00 with 7 stickers — high price drives trades

- The official Panini app has consistently negative reputation for usability

- Window of opportunity: album in people's hands in April, World Cup starts June 11

Value Proposition

- For collectors: full collection control + direct channel to find who has what you need

- For traders: meetup map with confirmed attendance, without the chaotic WhatsApp group

- For businesses: visibility as official trade point on the map

2. Feature Map

Free vs Premium Balance Principle

The free tier must be functional enough for the user to adopt the app on day one and use it for real. Premium doesn't block basic use — it removes limits and adds superpowers. The logic: free HAS EVERYTHING, premium HAS MORE AND BETTER.

The free tier is generous by design:

- Trade listings: completely unlimited in free. The user feels no friction to list. The premium difference is visibility — premium listings appear first in searches and have a featured badge.

- AI Scan: free, but limited to 30 scans/day. Users who want to catalog the whole album at once feel the friction and consider premium. Casual users never notice the limit.

- Meetup points: free users can view and confirm attendance. Only premium cria. Isso garante que o conteudo do map seja gerado por quem tem skin in the game.

| Feature | Free | Premium |
| --- | --- | --- |
| COLLECTION MANAGEMENT |  |  |
| Register stickers owned / missing | ✓ | ✓ |
| Register duplicates with quantity | ✓ | ✓ |
| Collection completion percentage | ✓ | ✓ |
| AI scan via camera (30/day limit) | ✓ (limite) | ✓ Ilimitado |
| Advanced statistics (estimated cost, rarity) | — | ✓ |
| TRADES |  |  |
| List stickers for trade (unlimited) | ✓ | ✓ |
| Listing with featured badge (appears first in searches) | — | ✓ |
| Search for specific sticker | ✓ | ✓ |
| Chat to arrange trade | ✓ | ✓ |
| Trade radar with real-time push notification | — | ✓ |
| Geographic proximity filter | Basic | Advanced |
| MEETUP POINTS |  |  |
| Ver map de encontros (OpenFreeMap) | ✓ | ✓ |
| Marcar "Vou comparecer" | ✓ | ✓ |
| View confirmed attendees list | — | ✓ |
| Create and manage meetup points | — | ✓ |
| Set address, date, time, and capacity | — | ✓ |
| Verified pin (for commercial establishments) | — | Paid separately |
| PROFILE SEARCH |  |  |
| Search by name or @username | ✓ | ✓ |
| Busca por figurinha ("quem tem a #347?") | ✓ | ✓ |
| Search by location (radius in km) | Basic (cidade) | Advanced (raio customizado) |
| Automatic compatible profile suggestion | — | ✓ |
| Public profile with stats, wishlist and reputation | ✓ | ✓ |
| Botao "Solicitar troca" direto do perfil | ✓ | ✓ |
| INTELLIGENCE & DISCOVERY |  |  |
| Bilateral auto match (notification when perfect trade exists) | Daily | Real time |
| Public wishlist (visible to other users) | ✓ | ✓ |
| Trade radar with real-time push notification | — | ✓ |
| Advanced geographic proximity filter | Basic | Advanced |
| QUICK COLLECTION |  |  |
| Open pack mode — register multiple stickers at once | ✓ | ✓ |
| AI scan in open pack mode (continuous camera) | — | ✓ |
| Home screen widget (% collection + upcoming trades) | ✓ Basic | ✓ Full |
| COMMUNITY & GAMIFICATION |  |  |
| Collector ranking (% complete, trades made) | ✓ | ✓ |
| Family/friends mode — see datacts' collection and what they need | — | ✓ |
| Mandatory post-trade rating (stars + comment) | ✓ | ✓ |
| Reputation history visible on public profile | ✓ | ✓ |
| PROFILE & EXPERIENCE |  |  |
| Public profile with trade history | ✓ | ✓ |
| Badge "Colecionador Verificado" | — | ✓ |
| Post-World Cup collection report (Wrapped style — shareable PDF) | — | ✓ |
| Ad-free | — | ✓ |

3. Map Integration — OpenFreeMap + MapLibre

Why OpenFreeMap?

Existem tres opcoes na pratica para maps em apps mobile. A comparacao below explains the choice:

| Option | Cost | Production? | Notes |
| --- | --- | --- | --- |
| Google Maps API | Paid after free tier | Yes | US$ 200 credit/month; charges after. Requires billing setup. |
| OSM Tile Servers | Free | NO | Explicit usage policy prohibits production apps. Development only. |
| OpenFreeMap + MapLibre | ALWAYS FREE | Yes | Created specifically for production. Global CDN. No API key. No rate limit. Open source. |

Stack tecnica do map

- @maplibre/maplibre-react-native — biblioteca open source de renderizacao de maps para React Native

- Tiles: openfreemap.org/tiles (brightv1 ou liberty style — visual moderno e limpo)

- Geolocation: expo-location (native, free)

- Geocoding (convert address to coordinates): OpenCage Geocoder — free tier of 2,500 req/day

Funcionalidades do map

- Blue pins: meetups created by premium users — with date, time and confirmed attendee counter

- Gold pins: verified establishments (stationery stores, newsstands) — permanentes no map

- Filters: Today / This week / All

- Auto-geolocate user when opening the screen

- Tap no pin abre card com details card e botao "Vou comparecer"

Cost total do map: R$ 0,00 para qualquer volume de user base.

4. Verified Pins — B2B Revenue

Verified Pins are the main source of recurring and predictable revenue for the app, independent of user conversion to premium.

What is a Verified Pin

A stationery store, newsstand, or collectibles shop pays a mensalidade para aparecer no map do app com status especial. Na practice, the establishment receives:

- Pin dourado permanente no map — sempre visivel, independente de having a scheduled event

- Store name, photo, hours and address in the details card

- Tag "Ponto Oficial de Trocas Figurinha Trader" no perfil

- Featured at the top of the list of nearby points

- Appears in search results for collectors in the area

Why would the establishment pay?

The stationery store owner gains qualified customer traffic. A person who goes to the store to trade stickers is already in the mindset of buying packs. The Pin works as a hyper-local and permanent ad for the price of a lunch per week.

Pricing and sales model

| Plan | Price | Included |
| --- | --- | --- |
| Pin Basic | R$ 29,90/mes | Pin dourado no map + card com nome e endereco |
| Pin Full | R$ 49,90/mes | Tudo do Basic + foto, horario, descricao personalizada e destaque no topo da lista |

Initial sales strategy: direct approach to stationery stores and newsstands in Curitiba via WhatsApp with a 3-line pitch. Goal: 5 establishments in the launch month = R$ 150–250/mes de receita garantida.

5. Monetization Model

5.1 Premium Subscription

| Plan | Price | Duration | Notes |
| --- | --- | --- | --- |
| Monthly Premium | R$ 14,90 | Monthly recurring | Cancel anytime |
| Lifetime Premium (album) | R$ 39,90 | Valid during World Cup 2026 | Best conversion expected |

5.2 Ads (free tier)

- Platform: Google AdMob + Meta Audience Network

- Format: subtle banner on search screen + 1 interstitial per session (between screens)

- Premium users: zero ads

- Receita estimada: R$ 0,50–1,50 CPM — escala com a base de user base

5.3 Verified Pins for Establishments

- Ver Secao 4 para details card completos

- Price: R$ 29,90–49,90/mes por estabelecimento

- Direct sales initially; in the future, self-service signup in the app

5.4 Revenue projection (conservative estimate)

| Source | Low scenario | Mid scenario | High scenario |
| --- | --- | --- | --- |
| Premium (subscriptions) | R$ 400/mes | R$ 1.200/mes | R$ 3.500/mes |
| AdMob Ads | R$ 100/mes | R$ 400/mes | R$ 900/mes |
| Verified pins | R$ 150/mes | R$ 450/mes | R$ 900/mes |
| TOTAL | R$ 650/mes | R$ 2.050/mes | R$ 5.300/mes |

Projecao para o pico da Copa (junho–julho 2026). Receita cai apos a Cup — plan next albums (Euros, Copa America) to retain user base.

6. Plan de Marketing

Strategy focused on low cost and high organic reach, with paid investment concentrated in the 2 weeks pre-launch of the album.

6.1 Organic Presence (zero cost)

Social Media

- Instagram: perfil @figurinhatrader — posts de "figurinha do dia", datagem regressiva, dicas de completar colecao

- TikTok: videos curtos de scan por IA, "encontrei alguem com minha figurinha!", abertura de pacotes em grupo

- WhatsApp and Telegram groups: post the app in existing sticker trade groups (manual action in the first weeks)

- X (Twitter): memes and updates during the World Cup

ASO — App Store Optimization

- Palavras-chave: "figurinha", "troca figurinha", "album Copa 2026", "Panini 2026"

- Screenshots bem feitas mostrando o map e o scan por IA

- Encourage reviews in the first days with notifications in-app notifications

Community and word-of-mouth

- Parceria com grupos de colecionadores no Facebook (grupos "Trocas de Figurinha Brasil" tem centenas de milhares de membros)

- Release on ProductHunt to reach tech early adopters

6.2 Paid Investment

| Channel | Investment | Period | Goal |
| --- | --- | --- | --- |
| Meta Ads (Instagram + Facebook) | R$ 800 | Abr 20 – Mai 5 | Downloads at launch |
| Google UAC (App Campaigns) | R$ 500 | Mai 1 – Mai 31 | Aquisicao de user base pos-lancamento |
| Micro-influencers (stickers/soccer) | R$ 600 | Abr 18 – Mai 7 | Alcance de nicho colecionadores (2–3 perfis de 30k–100k) |
| TOTAL PAID MARKETING | R$ 1.900 |  |  |

6.3 Influencer selection criteria

- Content creators about stickers, albums and World Cup — not generic soccer influencers

- Engagement rate above 3% is worth more than raw followers

- Request stories + feed post + bio link for 7 days as minimum deliverable

- Look for TikTok profiles already doing pack openings — exactly the right audience

7. Store Publication

7.1 Google Play

- Registration fee: US$ 25 (one-time — ~R$ 140)

- First app approval time: 1 to 3 business days

- Recommended submission deadline: by April 22

7.2 Apple App Store

- Annual fee: US$ 99/year (~R$ 560) — Apple Developer Program

- First app approval time: 2 to 7 business days (average: 2 days)

- Recommended submission deadline: by April 18 — larger safety margin

Apple mandatory requirements (pre-submit)

- Privacy Policy with public URL (required for apps with location data collection)

- Clear Terms of Use covering responsibility in trades

- Sign in with Apple implemented if the app has social login

- Functional app without crashes — Apple tests manually

- Screenshots for iPhone 6.7 inches minimum

- Icon without rounded corners on delivery (Apple rounds automatically)

7.3 Required legal documents

- Privacy Policy: free templates at termsfeed.com or iubenda.com — mention collection of location (GPS) and account data

- Terms of Use: cover that the app is not part of the trade negotiation entre user base

- MEI CNPJ (optional at first, but recommended for receiving payments via IAP)

8. Consolidated Budget — MVP

8.1 Development (zero-cost stack)

AWS note: N8N is hosted free on an AWS EC2 Free Tier t2.micro instance (1 vCPU, 1GB RAM, fixed public IP). Free for 12 months, then ~$8-10/month. N8N is installed via npm in the project (n8n ^2.14.2) for local use in development; in production, runs via Docker on AWS EC2.

| Technology | Cost | Notes |
| --- | --- | --- |
| React Native + Expo | R$ 0 | Open source mobile framework, iOS and Android |
| Supabase (auth + database + storage + realtime) | R$ 0 | Free tier handles the MVP well |
| OpenFreeMap + MapLibre GL | R$ 0 | Production, no API key, no rate limit |
| Google ML Kit (AI scan — on device) | R$ 0 | Local processing, no API calls |
| Expo Push Notifications | R$ 0 | Native notifications without own server |
| Expo EAS Build (builds for stores) | R$ 0 | Free tier: 30 builds/month |
| OpenCage Geocoding | R$ 0 | Free tier: 2,500 req/day — sufficient for MVP |
| TOTAL DEVELOPMENT (yourself) | R$ 0 | 100% free stack |

8.2 Infrastructure (recurring)

| Item | Cost mensal | Notes |
| --- | --- | --- |
| Supabase | R$ 0–150/mes | Free ate ~50k user base; plano Pro USD 25/mes |
| OpenFreeMap | R$ 0 | No cost for any volume |
| Expo EAS Update (OTA updates) | R$ 0 | Generous free tier for quick updates |
| Domain (figurinhatrader.com.br) | ~R$ 40/ano | Required for privacy policy |
| TOTAL INFRA (start) | ~R$ 3/mes | Practically R$ 0 until scaling significantly |

8.3 Store Publication

| Item | Valor | Notes |
| --- | --- | --- |
| Apple Developer Program | US$ 99/ano (~R$ 560) | Required for App Store |
| Google Play Developer | US$ 25 (~R$ 140) | One-time fee, forever |
| TOTAL STORES | ~R$ 700 | Year 1; Apple renewal: R$ 560/year |

8.4 Marketing

| Item | Valor | Notes |
| --- | --- | --- |
| Meta Ads (Instagram/Facebook) | R$ 800 | 2-week pre-launch campaign |
| Google UAC (App Campaigns) | R$ 500 | Post-launch, full month of May |
| Micro-influencers | R$ 600 | 2–3 perfis nicho figurinhas/Copa |
| Domain + visual identity (Canva Pro) | ~R$ 100 | Domain ~R$ 40/year + Canva R$ 60/month |
| Social media (organic content) | R$ 0 | Own time; no financial cost |
| TOTAL MARKETING | R$ 2.000 | Concentrated in Apr/May 2026 |

8.5 Resumo — Investment Total

| Category | Estimate |
| --- | --- |
| Development (yourself) | R$ 0 |
| Infrastructure (first months) | ~R$ 40 (dominio) |
| Store publication | ~R$ 700 |
| Marketing | ~R$ 2.000 |
| TOTAL | ~R$ 2.740 |

Comparison: if outsourcing development, cost rises to R$ 8.000–13.000. Desenvolvendo voce mesmo, o total e menos de R$ 3.000 — and most of it is optional marketing.

9. Timeline — Roadmap

The macro table below shows the major phases. The detailed day-by-day schedule (17 days, 106 estimated hours) is available in the XLSX spreadsheet attached: Figurinha_Trader_Cronograma.xlsx

| Period | Milestone | Deliverables |
| --- | --- | --- |
| Agora – 10 abr | Definition and Setup | Stack definida, Supabase criado, Expo project iniciado, datas Apple e Google abertas |
| 10 – 18 abr | MVP developed | Login, colecao, anuncios, chat, map OpenFreeMap, pontos de encontro |
| 18 – Apr 20 | Testing and polish | Tests on real device, bug fixes, screenshots for stores |
| Apr 20 | DEADLINE — Store submission | App submitted to App Store and Google Play; pre-launch campaign starts |
| Late April | Cover Card at newsstands | Cover Card Album shipped (Panini pre-sale) — app must be live |
| May 1 | Other albums launched | Hardcover, Gold and Silver reach stores; peak downloads expected |
| Mai – Jun | Growth and adjustments | Active marketing, feedback, corrections, Verified Pins for establishments |
| 11 jun – 19 jul | World Cup | Absolute peak usage; monitor infra; maximum engagement |
| Post-Cup (Aug+) | v2 — Marketplace | Sticker sales with commission; gamification; next album |

10. Strategic Roadmap and Recommendations

This section covers the long-term decisions that shape the future of the product beyond the 2026 World Cup — including technical architecture, organic growth, and financial sustainability.

10.1 Multi-Album Architecture (critical decision)

This is the most important technical recommendation in the document. The decision of how to model the database now defines whether the app will have a useful life of 4 months or several years.

The problem:

- Se "figurinha" e "album" forem hardcoded para Copa 2026 no database, each new album will require rewriting the app from scratch

- If the architecture is generic from the start, each new album is just a new record in the database

The correct architecture from day 1:

| Table | Wrong (hardcoded) | Correct (generic) |
| --- | --- | --- |
| Albums | Doesn't exist — World Cup 2026 is the app | albums: id, name, year, total_stickers, active |
| Stickers | sticker: id, number, player | stickers: id, album_id, number, name, position, country |
| User collection | user_stickers: user_id, sticker_id | collections: id, user_id, album_id — stickers: collection_id, sticker_id, qty |

Future albums that already have a guaranteed market in Brazil: Panini Brasileirao (annual), Euros 2028, Copa America 2027, Champions League. Cada um e uma nova temporada de receita com a base de user base ja at no acquisition cost.

10.2 Roadmap por Version

| Version | Period | Main features |
| --- | --- | --- |
| v1.0 MVP | Abr – Mai 2026 | Login, gestao de colecao, anuncios, chat, map OpenFreeMap, pontos de encontro, scan IA (30/dia), wishlist, avaliacao pos-troca |
| v1.5 | Jun 2026 | Auto match with push, collector ranking, open pack mode with AI, iOS/Android widget, family/friends mode, dark mode |
| v2.0 | Ago – Set 2026 | Marketplace de venda com comissao (8–10%), relatorio Wrapped pos-Copa, suporte ao proximo album (Brasileirao / Copa America), cadastro self-service de pins verificados |
| v3.0+ | 2027+ | Full multi-album, advanced gamification (achievements, per-album badges), aggregated data API for press, rare sticker auction |

10.3 Post-Cup Wrapped Report

Ao fim da Copa (julho 2026), user base premium recebem um relatorio Spotify Wrapped-style personalized report: how many stickers they completed, how many trades they made, what was the rarest sticker they found, which cities they traded with most. Format: 9:16 shareable image on Instagram Stories + detailed PDF for download.

- Cost tecnico: baixissimo — os dados ja existem no banco, e so generate the visual

- Perceived value: very high — generates massive organic sharing at the close of the World Cup

- Strategy: send the report as a push notification on the final day da Copa — "Seu resumo da Copa 2026 esta pronto!"

10.4 Aggregated Date Strategy (free PR)

The app naturally collects data that no other source has: which stickers are most listed, which no one can find, which cities have the most collectors. This data has high journalistic value.

- "As 10 figurinhas mais dificeis de achar no Brasil segundo o Figurinha Trader" — pauta praticamente garantida em portais de sports and culture portals

- "Curitiba e a cidade com mais colecionadores ativos por habitante" — local story for Gazeta do Povo, Banda B, RPC

- Publishing this data periodically during the World Cup generates backlinks, mentions and organic downloads at no cost

- Important: data always anonymized and aggregated, never individual individuais de user base (LGPD)

10.5 Anti-Fraud System (priority in MVP)

The most underestimated risk of the app: when it grows, people will appear who list stickers, arrange trades, and disappear. This would destroy the app's reputation quickly. Protection must be in the MVP, not later.

| Mechanism | How it works |
| --- | --- |
| Mandatory rating | Apos cada troca combinada, ambos os user base devem avaliar (1–5 estrelas). O app bloqueia novos anuncios de quem nao avaliou a ultima troca. |
| Public reliability score | Average stars and total completed trades visible in profile. Users with low score appear last in searches. |
| Botao "Troca nao aconteceu" | Usuario reporta que a outra parte nao apareceu no encontro. Apos 3 reportes, data e suspensa automaticamente para revisao. |
| Verificacao de data (email/telefone) | Conta nao verificada tem badge de aviso no perfil. Incentivo para verificar: anuncios de datas verificadas aparecem antes. |

10.6 LGPD Considerations

- GPS location collection requires explicit consent with clear description of use — implement permission screen before ativar o map

- Minors data: if the app is accessible to those under 18, require guardian confirmation at registration

- Direito ao esquecimento: implementar botao "Excluir minha data e todos os meus dados" desde o primeiro dia — obrigatorio pela LGPD

- Privacy policy must explicitly mention: location data, trade history, scanned images, and data use for anonymized ranking

9.2 Detailed Schedule — Day by Day

17 dias de desenvolvimento (04/abr a 20/abr). Estimate total: 106 hours. Store submission deadline: April 20.

AWS note: the AWS EC2 setup to host N8N esta incluido no Day 1 (tarefa 1f) — estimativa de 1h. Ver details card in the Figurinha_Trader_Automacoes.docx file, section 'N8N Setup — via AWS EC2'.

| Day | Date | Phase | Main Task | Est. Time |
| --- | --- | --- | --- | --- |
| 1 | 04/04 (Sat) | SETUP | Criar projeto Expo + Supabase + GitHub + datas Apple/Google | 6h |
| 2 | 05/04 (Sun) | SETUP | Multi-album schema in database + authentication (email, Google, Apple) | 6h |
| 3 | 06/04 (Mon) | SETUP | Design system, base components and React Native navigation | 5h |
| 4 | 07/04 (Tue) | COLLECTION | Collection management screens (have / missing / duplicate / % complete) | 7h |
| 5 | 08/04 (Wed) | COLLECTION | AI scan (ML Kit on-device) + open pack mode (7 stickers at once) | 7h |
| 6 | 09/04 (Thu) | TRADES | Trade listings: create, list, search by number/player/team | 6h |
| 7 | 10/04 (Fri) | TRADES | Real-time chat with Supabase Realtime | 6h |
| 8 | 11/04 (Sat) | SEARCH | Profile search: by name, by sticker, by location, automatic suggestion | 8h |
| 9 | 12/04 (Sun) | MAP | Mapa OpenFreeMap + pontos de encontro + "Vou comparecer" | 7h |
| 10 | 13/04 (Mon) | SOCIAL | Public profile, wishlist, collector ranking, request trade button | 6h |
| 11 | 14/04 (Tue) | SOCIAL | Mandatory post-trade rating + full anti-fraud system | 5h |
| 12 | 15/04 (Wed) | PREMIUM | RevenueCat: monthly R$14.90 and lifetime R$39.90 subscription; feature gates | 7h |
| 13 | 16/04 (Thu) | PREMIUM | Push notifications (Expo) + bilateral auto match in real time | 6h |
| 14 | 17/04 (Fri) | LEGAL | Legal screens: GPS permission, LGPD consent, privacy policy, terms | 4h |
| 15 | 18/04 (Sat) | POLISH | Tests on physical device, bug fixes, loading states, basic dark mode | 8h |
| 16 | 19/04 (Sun) | STORES | App Store screenshots, 1024px icon, description, EAS Build iOS + Android | 8h |
| 17 | 20/04 (Mon) | SUBMIT | App Store + Google Play submission + activate Meta Ads campaign | 4h |

Total estimado: 106 horas em 17 dias — media de 6,2h/dia. Nos fins de semana (dias 1, 2, 8, 15, 16) o volume e maior por ter mais disponibilidade. O cronograma completo com subtarefas e status esta no arquivo Figurinha_Trader_Cronograma.xlsx.

— Fim do documento — v1.5 — (ocloud adicionado em 04/abr/2026)

## 8.6 Análise de Alternativas — Stack Técnico

Antes de decidir por OpenCage + Expo, foram avaliadas alternativas para cada componente crítico.

### Geocoding (Conversão Endereço ↔ Coordenadas)

| Ferramenta | Cost | Limite Free | Vantagens | Desvantagens |
| --- | --- | --- | --- | --- |
| OpenCage | Grátis até 2.5k req/dia | 2.500 req/dia | Sem billing, cobertura global, suficiente MVP | Limite 2.5k/dia |
| Google Maps | US$ 0,005/req após crédito | US$ 200/mês | Precisão excelente, rotas | Requer billing, caro em escala |
| Mapbox | US$ 0,50/1k req | 100k/mês | Free tier robusto, precisão ótima | Billing após limite |
| Nominatim (OSM) | Grátis | 1 req/seg | Completamente grátis | Muito lento (1 req/seg) |

Decisão: OpenCage. Grátis indefinidamente para MVP, sem billing até crescer muito.

### Mobile Framework (React Native)

| Framework | Cost | Build Local | Push Notifications | OTA Updates | Complexidade |
| --- | --- | --- | --- | --- | --- |
| Expo | R$ 0 | Não (cloud) | Nativo integrado | EAS Update (free) | Baixa |
| React Native Bare | R$ 0 | Yes (Xcode + Android Studio) | Firebase/OneSignal | CodePush | Alta |
| EAS Build (puro) | R$ 0 | Não (cloud) | Precisa Firebase | CodePush | Média |
| Flutter | R$ 0 | Yes (local) | Nativo | Hot reload | Média (Dart) |

Decisão: Expo. Desenvolvimento rápido, builds na nuvem (sem Mac local), notificações e OTA updates nativos. Perfeito para deadline de abril.

### Mapa (Tiles + Renderização)

| Opção | Cost | Produção | Rate Limit | Observação |
| --- | --- | --- | --- | --- |
| OpenFreeMap + MapLibre | R$ 0 | Yes | Ilimitado | Open source, CDN global |
| Google Maps API | Pago | Yes | 25k req/dia | US$ 200 crédito/mês, depois cobra |
| Mapbox | Pago | Yes | 600 req/min | US$ 0,50/1k tiles |
| OSM Tile Servers | R$ 0 | Não | - | Política proíbe apps em produção |

Decisão: OpenFreeMap + MapLibre. Completamente gratuito, suporta produção, sem API key, sem rate limits.

### Scan IA (Reconhecimento de Stickers)

| Solução | Cost | On-Device | Processamento | Latência |
| --- | --- | --- | --- | --- |
| Google ML Kit | R$ 0 | Yes | Direto no celular | ~200ms |
| Google Cloud Vision | US$ 1,50/1k imagens | Não | Cloud | ~500ms |
| Azure Computer Vision | Pago | Não | Cloud | ~500ms |
| TensorFlow Lite (custom) | R$ 0 | Yes | Costm model | Variável |

Decisão: Google ML Kit. Processamento local (zero API calls), latência aceitável, gratuito permanente.

## 8.7 Especificação de Modelo Claude por Tarefa

Para otimizar token budget durante os 17 dias, cada tarefa do cronograma deve ser executada com um modelo específico (Haiku, Sonnet ou Opus). Detalhes completos na planilha Cronograma.xlsx, coluna “Modelo Claude”.

### Estratégia

- 🟢 Haiku: Setup administrativo, pesquisa, atualizar docs, configurações (~25 tasks, 38%, ~23h)

- 🔵 Sonnet: Desenvolvimento de código, arquitetura, SQL, componentes (~38 tasks, 58%, ~78h)

- 🔴 Opus: Resolver blockers críticos (rarissimamente, ~3 tasks, 4%, ~5h)

Resultado: 106 horas em 17 dias com máxima eficiência de tokens.